## Slide 1: Visual simulator for high quality planning domain models
Group #2
Software Engineering 2: Project Teamwork Mälardalen University
Client : Ericsson
Contact : Swarup Kumar Mohalik

## Slide 2: What we did last week
Created mockup version of the tool

## Slide 3: What we did last week
Attempt to parse PDDL using the VAL tool

## Slide 4: What we did last week
Corrected the project plan
Visualized PDDL code with Finite-state machine

## Slide 5: Encountered problems
Lack of documentation for the VAL tool
  In order to continue implementation we need to be able to parse PDDL using the VAL tool

## Slide 6: What are we doing this week
Import PDDL domain files to our tool
Increase functionality of our tool